Space Situational Awareness System (SSAS)

0. What You Are Building (One-Paragraph Mental Model)

You are building a short-term space situational awareness system that uses public orbital data (TLEs) to predict satellite and debris positions, detect close approaches (conjunctions), assess risk, and present the results clearly through visualizations and tables.

This is not collision avoidance, not real-time control, not classified modeling.
It is monitoring + analysis, exactly like early-stage SSA systems.

1. Final Deliverables (Know the End Before You Start)

By the end, you will have:

- A working software system that:

  - Ingests TLE data

  - Propagates orbits

  - Detects close approaches

  - Classifies risk

  - Visualizes results

- A GitHub repository with:

  - Clean code

  - Clear folder structure

  - Proper README

  - Architecture diagram

  - Screenshots

- A demo narrative you can explain confidently:

  - What problem it solves

  - How it works mathematically

  - Why the design choices are correct

  - What its limitations are

This is what interviewers, professors, and evaluators actually look for.

2. Core Concepts You Must Understand (No Skipping)

Before implementation, understand these conceptually (not derivations):

A. Two-Line Element (TLE)

- Encodes orbit parameters of an object

- Valid only for a short time window

- Comes from tracking networks

Key idea:
You do not compute orbits from scratch. You propagate them.

B. Orbit Propagation (SGP4)

- Industry-standard algorithm

- Takes a TLE + time → position & velocity

- Already handles Earth oblateness, drag approximation

Key idea:
Trust SGP4, don’t reinvent physics.

C. Conjunction

- When two space objects come unusually close

- Defined by minimum separation distance

- Happens at Time of Closest Approach (TCA)

Key idea:
You are not predicting collisions. You are detecting proximity risk.

D. Risk Assessment

- Based on distance thresholds

- Simple, explainable, conservative

Key idea:
Defense systems value interpretability over cleverness.

3. Technology Stack (Frozen — Do Not Change)

Language

- Python

Core Libraries

- sgp4 → orbit propagation

- numpy → math

- pandas → data handling

Visualization

- plotly (3D Earth + orbits)

- OR matplotlib if you want maximum stability

Interface

- Flask (simple dashboard)

- OR Jupyter + saved HTML (acceptable if clean)

Avoid:

- ML

- AR/VR

- Real-time streaming

- GPU dependencies

4. System Architecture (Mental Diagram)

TLE Fetcher

↓

Orbit Propagator (SGP4)

↓

Position Time Series

↓

Conjunction Analyzer

↓

Risk Classifier

↓

Visualization & Dashboard

Each block is independent. This is important for debugging.

5. Roadmap (Follow This Order Exactly)

PHASE 1: Data Ingestion (Day 1–2)

Goal: Get clean, reliable orbital data.

What you do:

- Fetch TLEs from Celestrak

- Select:

  - ~20 operational satellites

  - ~20 debris objects

- Store them locally (do not refetch every run)

What success looks like:

- You can print satellite name + TLE

- No parsing errors

- Deterministic input

No visualization yet. No analysis yet.

PHASE 2: Orbit Propagation (Day 3–4)

Goal: Convert TLEs → positions over time.

What you do:

- Choose a time step (e.g., every 5 minutes)

- Predict positions for next 48 hours only

- Store positions as (x, y, z) in ECI frame

What success looks like:

- Smooth orbital paths

- No NaNs

- Re-running gives same results

If this phase is wrong, the whole project collapses. Take time.

PHASE 3: Distance & Conjunction Detection (Day 5–6)

Goal: Detect close approaches mathematically.

What you do:

- For each satellite–object pair:

  - Compute Euclidean distance at each time step

- Find:

  - Minimum distance

  - Corresponding time (TCA)

Define thresholds (example):

- 10 km → Safe

- 2–10 km → Close approach

- <2 km → High risk

What success looks like:

- Small list of flagged events

- Most pairs are safely ignored

- Results make intuitive sense

No false drama. Calm output.

PHASE 4: Risk Classification Logic (Day 7)

Goal: Turn raw numbers into meaning.

What you do:

- Assign risk levels

- Attach metadata:

  - Object names

  - Time

  - Distance

What success looks like:

- Clear, readable tables

- Deterministic classifications

- Easy to explain logic

Avoid probabilistic claims.

PHASE 5: Visualization (Day 8–9)

Goal: Make it understandable at a glance.

You build:

- 3D Earth

- Orbit paths

- Highlighted high-risk conjunctions

- Event table

What success looks like:

- One glance explains the system

- Visuals support, not replace, analysis

Remember:
Visualization is evidence, not the product.

PHASE 6: Documentation & Polish (Day 10–11)

This is where most students fail.

You must include:

- Problem statement

- Architecture diagram

- Data sources

- Assumptions

- Limitations

- Screenshots

- How to run

Explicitly state:

- Short prediction window

- Dependence on TLE accuracy

- No maneuver modeling

Honesty increases credibility.

6. What You Will Say When Asked “Why This Project?”

You’ll say something like:

“I wanted to build a deterministic, physics-based SSA system focused on correctness and interpretability rather than long-horizon prediction. The system uses public TLE data and SGP4 propagation to detect short-term conjunction risks, similar to early-stage operational monitoring systems.”

That answer alone puts you ahead of 90% of students.

7. Why This Guarantees Completion

- Clear scope

- Known math

- Stable libraries

- Public data

- No ethical ambiguity

- No overengineering

This is engineering thinking, not demo chasing.

Final Anchor Thought

You are not trying to look flashy.
You are trying to look reliable, thoughtful, and dangerous in capability.

If you want, next I can:

- Lock exact folder structure

- Define function-level responsibilities

- Help you write the README line by line

- Help you convert this into a paper or proposal

But first, internalize this roadmap.
This is how real systems are built.